6-Week Sprint Plan (Balanced Team Structure)

🟢 WEEK 1 – Foundation Setup

🎯 Goal:

Project setup, authentication working, repo structured.

👨‍💻 Fazil – Frontend Setup

- Initialize React project

- Create:

  - Login page

  - Register page

- Connect to backend auth APIs

- Store JWT token

- Basic dashboard placeholder

Deliverable:
User can register and login from UI.

👨‍💻 Harrison – Backend Auth

- Initialize FastAPI

- Create:

  - POST /api/register

  - POST /api/login

- Implement JWT authentication

- Password hashing with bcrypt

- Connect to DB

Deliverable:
Secure authentication working.

👨‍💻 Ajay – Database + Repo Lead

- Setup PostgreSQL

- Create users table

- Design initial schema

- Create GitHub repository

- Setup branch strategy:

  - main

  - dev

  - feature/*

- Write README with setup instructions

Deliverable:
Project repo structured + DB connected.

👨‍💻 Dharun – ML Setup

- Setup PyTorch

- Clean dataset

- Implement dataloader

- Load pretrained MobileNetV2

- Verify 101-class mapping

Deliverable:
Dataset pipeline ready.

🟢 WEEK 2 – Dummy Entry Flow

🎯 Goal:

End-to-end flow using fake prediction.

👨‍💻 Fazil

- Create Dashboard layout

- Create New Entry component

- Image upload field

- Send image to backend

- Show dummy result

👨‍💻 Harrison

- Create:

  - POST /api/predict (dummy response)

  - POST /api/entry/new

- Protect routes with JWT

👨‍💻 Ajay

- Create tables:

  - food_classes

  - food_entries

- Add foreign keys

- Setup migration system (Alembic or similar)

- Setup Docker for PostgreSQL

👨‍💻 Dharun

- Start transfer learning

- Replace final layer (101 outputs)

- Train classifier layer only

- Monitor accuracy

Deliverable:
Full pipeline working (even if prediction is fake).

🟢 WEEK 3 – Real ML Integration

🎯 Goal:

Replace dummy with real model.

👨‍💻 Dharun

- Finish training

- Fine-tune last layers

- Save .pt model

- Create inference function

- Test inference speed

Deliverable:
Production-ready model file.

👨‍💻 Harrison

- Load model at FastAPI startup

- Implement real /api/predict

- Handle image preprocessing (224×224 resize)

- Return:

  - food name

  - confidence

👨‍💻 Fazil

- Display:

  - Food name

  - Confidence

  - Nutrition breakdown

- Add loading animation

- Add error UI

👨‍💻 Ajay

- Populate food_classes with nutrition values

- Implement calorie calculation logic

- Setup backend deployment (test server)

- Configure environment variables

Deliverable:
Real AI prediction working in deployed backend.

🟢 WEEK 4 – History + Daily Summary

🎯 Goal:

Tracking system fully functional.

👨‍💻 Fazil

- Build:

  - History component

  - Daily summary component

- Display totals

- Add progress bar for calorie goal

👨‍💻 Harrison

- Create:

  - GET /api/entry/history

  - GET /api/entry/today

  - DELETE /api/entry/{id}

- Implement aggregation queries

👨‍💻 Ajay

- Add indexing on:

  - user_id

  - created_at

- Optimize queries

- Setup DB backup plan

- Configure production DB hosting

👨‍💻 Dharun

- Improve model accuracy

- Reduce inference time

- Evaluate misclassifications

Deliverable:
Tracking + analytics working smoothly.

🟢 WEEK 5 – Profile + Feed System

🎯 Goal:

Add personalization and social features.

👨‍💻 Fazil

- Create Profile component:

  - Update weight/height

  - Set calorie goal

- Create Feed UI

- Like/comment interface

👨‍💻 Harrison

- Create APIs:

  - GET /api/profile

  - PUT /api/profile/update

  - GET /api/feed

  - POST /api/feed/create

  - POST /api/feed/like

  - POST /api/feed/comment

👨‍💻 Ajay

- Create tables:

  - feed_posts

  - comments

  - likes

- Add foreign keys & constraints

- Deploy frontend (Vercel/Netlify)

- Configure CORS properly

👨‍💻 Dharun

- Add Top-5 prediction support

- Log incorrect predictions for retraining

Deliverable:
Fully functional social + tracking system.

🟢 WEEK 6 – Security, Testing & Final Deployment

🎯 Goal:

Stabilize and polish.

👨‍💻 Fazil

- Improve UI polish

- Add proper error handling

- Improve responsiveness

👨‍💻 Harrison

- Add:

  - Rate limiting on login

  - Input validation

  - File size limit

- Improve API error responses

👨‍💻 Ajay

- Dockerize backend

- Setup CI pipeline (optional)

- Setup automatic deployment

- Configure DB backup automation

- Final documentation

👨‍💻 Dharun

- Final model tuning

- Benchmark inference time

- Document model performance

🔥 Final Result After 6 Weeks

✔ Secure authentication
✔ AI food recognition (101 classes)
✔ Nutrition tracking
✔ Daily analytics
✔ Social feed
✔ Production deployment
✔ Clean Git workflow
✔ Scalable backend